# ebXML Quality Review Group

## minutes of Meeting Dec 14th, 2000

Written by:  Tim McGrath, Dec 20th, 2000

### Present:

Tim McGrath (Chair), Nagwa Abdelghfour, Jon Bosak, Joe Baran, Bob Glushko

Apologies:

Agenda:

- Technical Specifications:

* documents submitted

* documents in pipeline

2.  Public deliverables with technical content

* marketing material

* presentations

* ebXML website

3. Any Other Business

4. Next Meeting

### Discussion:

- No documents were currently before QR for review.

Documents expected are:

RegRep Business Information Model

RegRep Business Domain document

RegRep Registry Services Specification

Revised TA Specification

The scheduled date for submission is no Dec 15th.

Mimimum Metamodel for Infrastructure Support (BP/CC deliverable)

This is still scheduled for release to QR on 29th Dec.

ebXML Glossary

The QR Team  discussed the proposal by the TA team lead (Anders) for an approval process for the Glossary.  It was agrred to accept his proposal ‘as is’.

Action:

Tim: Notify Anders of our acceptance of the Glossary approval process.

- Joe attended the PoC press event in San Francisco this week and commented on an FAQ document circulated to presenters.

Nagwa commented on the material being prsented at the XML2000 conference and after discussion it was agreed that the TA Specification was critical to ensure consistency in presentation materials.

Action:

Tim: Request a copy of the FAQ document from the marketing team.

- The Executive have not responded to our request for an update of the Specification Approval Process document.

Bob also raised concerns about the failure of Teams to stick to their schedules and the imminant rush of demands on QR for specification reviews.

Action:

Tim and Bob: Attend Steering Committee meeting and discuss.

- The next scheduled teleconference is on Thursday 21st  December at 3:00pm Pacific Time.

End of document