# EbXML Technical Coordination Group

## Minutes of Conference Call July 18, 2000

Written by:  Tim McGrath, July 18, 2000

### Present:

Dick Raman, Clive Darling, Tim McGrath, Joseph Baran, Nagwa Abdelghfour, David Webber

### Apologies: Bob Glushko (pining for the fjords), Toufic Boubez

### Agenda:

- Welcome (please be on time...)

- Meeting Logistics

- Report from Steering Committee.

- Consistency of Project Team technical output

- Release plan

- ebXML glossary

- Research XML initiatives/technologies

- Program Coordination

- -Scenario plan

- -Demo plan

- Quarterly Technical Orientation

- Get the web page updated

- Any Other Business

### Discussion:

- Toufiq has been in touch and will not be able to participate in future meetings. He is nominating a replacement person from his team.

Action:

Tim: Contact Toufiq for details of replacement (Tim lost previous email)

Joe: Contact David Connolly (Tim to forward contact details)

- Toufiq (in absence) nominated Tim as replacement group Editor.  This was agreed.

Several members have problems posting to the new listserver because of addressing incompatabilities.  These members are advised to copy Tim (tmcgrath@tedis.com.au) on all postings and he will on-post if necessary.

Action:

Tim: Publish minutes to list server a.s.a.p. Direct email draft to Dick before Steering Committee tomorrow.

Tim: Forward any undelivered listserver postings.

- Dick is to particiate in a Steering Committee meeting tomorrow.

- The proposed work plan was adopted.  This is to be:

- Prepare the one-pagers describe the top level architectural design for the “technical specification” projects teams (RegRep, Core Comp, BPM and TRP). (by 25th July)

- Comment on Technical Architectural design from the TA project team (by 25th July)

- Write our comments about the conflicts and over laps. (by 2nd August)

- Send our comments and evaluation to the steering committee for feedback before San Jose meeting. (by 3rd August)

- Conduct a face to face meeting in San Jose include nominated representatives of all project teams to work out the conflicts and the over laps. (August 7th to 11th)

The group expressed concerns about the structure and focus of the Technical Architecture Specification.  Specifically it was felt the document failed to:

- Define principles of ebXML (rather than design)

- Focus of specifying the interfaces between functions.

These points have been raised by other commentators.

It was suggested that some of these issues may be best resolved during face-to-face meetings but that the matter needed to be raised as early as possible.

Some requests for responses have been received from other groups.  It was noted that the role of this group is to raise co-ordination issues not resolve them.  However, this does not preclude facilitating a resolution to issues.

Action:

Joe: to respond to the TA group and copy Dick

Dick: to forward TA Spec. concerns to Steering Committee.

Dick: to advise Steering Committee of  our intention to provide comments to Committee on the TA Specification by Aug. 3rd

Dick: to advise Steering Committee of  our desire to arrange a combined group meeting as early as possible during the plenary.

Tim: to update Core Components one-pager

Tim: to develop Business  Processes one-pager

Clive: to develop TRP one-pager

All:  respond to requests for action to appointed working group.

- Bob was unavailable to speak to this item

Action:

Bob: to talk to this issue a.s.a.p.

- We have not received advise on how to post the Glossary to the “documents for review” web page.  It  was agreed to post to our web page (see item 10) and circulate a notice to all list servers advising of this location.

The Glossary will be updated and re-issued weekly for the period leading to the next plenary.

It was agreed that this group should not write definitions but rather seek them from ebXML members.

Action:

Tim: to draft a cover notice and post to the listserver.

Nagwa: to post Glossary onto TCS web page

- Ongoing

- Minutes of the prvious meeting were  revised to read.. “The group agreed that our role would be better served by reviewing the various scenarios and models being developed and advise of potentials for interoperability.

The group is uncertain about the activities of the Proof of Concept team.  Clive has joined their list but not seen much activity.”

Action:

David: to work with Duane on the presentation for the Orientation.

- The group endorsed Bob’s schedule for the Quarterly Technical Orientation and nominated Bob as the chair of this session.

Action:

Dick: advise Steering Committee that this has been arranged.

- The Tech Co-Ord web page needs updating with:

- The Brussels terms of presentation material

- The Glossary for comment

- Minutes of these meetings

- One-page summaries of each group’s activities

It was felt that provided the ‘public’ web page was easily maintained then this group did not need a ‘private’ page.

Action:

Dick: send material to Nagwa a.s.a.p.

All: send one-page summaries to Nagwa a.s.a.p.

Tim: send minutes to Nagwa a.s.a.p.

Nagwa: arrange page update with webmaster by July 25th.

- Next conference call scheduled for Tuesday July 25th at 14:00:00 UTC time.

Call-In Number    TBA

End of document